EINDHOVEN MOOD RADAR

AI User Stories

| Project | Eindhoven Mood Radar |
| --- | --- |
| Team | Moonshot — Fontys ICT |
| Author Role | AI / Security Specialist |
| Semester | AI for Society — March 2026 |
| Document | AI User Stories v1.0 |

Fontys ICT · Group Project · March 2026

# Overview

This document defines the AI-specific user stories for the Eindhoven Mood Radar project. It covers all functionality related to the mood classification engine, data ingestion pipeline, model training, explainability, and bias monitoring. These stories are owned by the AI/Security Specialist role and are aligned with the project proposal submitted in March 2026.

Stories are organised into four epics:

- Epic 1 — Data Ingestion & Feature Engineering

- Epic 2 — Model Training & Classification

- Epic 3 — Transparency & Explainability

- Epic 4 — Bias Detection & Model Monitoring

EPIC 1 — Data Ingestion & Feature Engineering

These stories cover how raw data from external APIs is fetched, cleaned, and transformed into the feature vectors the mood model consumes every 15 minutes.

| US-AI-01 — Live Event Data Ingestion |  |
| --- | --- |
| As a | the mood engine |
| I want | fetch live event data from Eventbrite and Ticketmaster every 15 minutes |
| So that | mood scores always reflect the current state of the city |
| Acceptance Criteria | • API calls run on a scheduled job every 15 minutes |
|  | • Events are filtered to within Eindhoven city boundaries (bounding box or zone polygon) |
|  | • Failed API calls are logged; previous data is retained rather than nulling the mood score |
|  | • Event count per zone is stored in PostgreSQL with a timestamp |

| US-AI-02 — Weather Feature Enrichment |  |
| --- | --- |
| As a | the mood engine |
| I want | enrich each prediction cycle with current weather data from Open-Meteo |
| So that | temperature and precipitation can be used as model features alongside event data |
| Acceptance Criteria | • Weather is fetched for the current timestamp and Eindhoven coordinates on each cycle |
|  | • At minimum: temperature (°C), precipitation (mm/h), wind speed (km/h) |
|  | • Weather data is joined to the feature vector before model inference |
|  | • Missing weather data falls back to the last known values rather than crashing the cycle |

| US-AI-03 — PSV Match Status Feature |  |
| --- | --- |
| As a | the mood engine |
| I want | flag whether a PSV home match is active and in which time window |
| So that | the model can apply appropriate weight to this signal for affected city zones |
| Acceptance Criteria | • Match status is fetched from football-data.org each morning and cached |
|  | • Feature is binary: psv_home_match_active (0/1) plus hours_since_kickoff |
|  | • Match status is updated if a game is postponed or delayed mid-cycle |
|  | • The PSV flag is only applied to relevant zones (city centre, Strijp-S); not all zones |

EPIC 2 — Model Training & Classification

These stories cover the machine learning model itself: training, classification, and confidence scoring. The chosen algorithm is Random Forest or Gradient Boosting, kept lightweight to run on Render.com free tier.

| US-AI-04 — Mood Classifier Training |  |
| --- | --- |
| As a | the AI/Security Specialist |
| I want | train a Random Forest or Gradient Boosting classifier on the labelled training dataset |
| So that | the model can predict one of five mood labels per city zone every 15 minutes |
| Acceptance Criteria | • Model inputs: event_count, event_category_encoded, psv_match, hour_of_day, day_of_week, temperature, precipitation, public_holiday |
|  | • Model output: one of {Energetic, Intense, Busy, Relaxed, Calm} plus class probability scores |
|  | • Training/test split is 80/20; accuracy on test set is documented honestly (target: ≥70%) |
|  | • Model is serialised as a .pkl file and versioned with a timestamp |
|  | • Training script is reproducible and committed to the repository |

| US-AI-05 — Feature Importance Extraction |  |
| --- | --- |
| As a | the AI/Security Specialist |
| I want | extract feature importance scores from the trained model after each prediction |
| So that | the transparency panel can explain in plain language why a mood was predicted |
| Acceptance Criteria | • Feature importances are logged per prediction cycle |
|  | • Top 2 features per prediction are mapped to a human-readable explanation string (e.g. '2 large concerts this evening + warm weather') |
|  | • Explanation strings are stored alongside the mood label in the predictions table |
|  | • Mapping logic is documented and version-controlled |

| US-AI-06 — Confidence Score Calculation |  |
| --- | --- |
| As a | the mood engine |
| I want | attach a confidence score to every mood prediction |
| So that | users and the frontend can see how certain the model is about each label |
| Acceptance Criteria | • Confidence = max class probability from predict_proba() output, stored as float (0.0–1.0) |
|  | • Confidence is stored alongside label and explanation in the predictions table |
|  | • If confidence < 0.5, the frontend receives a low_confidence flag |
|  | • Plain-language definition of 'confidence' is included in the transparency panel content |

EPIC 3 — Transparency & Explainability

These stories implement the EU AI Act Article 50 transparency obligations embedded in the project design. They ensure users always know they are looking at an AI estimate, not an authoritative verdict about a neighbourhood.

| US-AI-07 — Per-Zone Mood Explanation |  |
| --- | --- |
| As a | a user viewing a zone's mood card |
| I want | see a plain-language explanation of what caused the mood score alongside the label and confidence percentage |
| So that | I understand I am looking at an AI estimate based on event data, not an authoritative verdict |
| Acceptance Criteria | • Each mood card displays: label + confidence % + 1–2 sentence explanation |
|  | • Explanation references actual data sources (e.g. 'PSV home match tonight + 3 listed events') |
|  | • No technical jargon — explanation is readable by someone with no ML background |
|  | • Phase 3 usability test criterion: users can explain the score back in their own words |

| US-AI-08 — Transparency Panel: Known Blind Spots |  |
| --- | --- |
| As a | a user reading the Transparency Panel |
| I want | understand what data the AI cannot see and which zones may have inaccurate scores |
| So that | I can make an informed decision about how much to trust each mood label |
| Acceptance Criteria | • Panel explicitly lists known data gaps: non-commercial events, Woensel-Noord coverage, seasonal model drift |
|  | • Panel states that training labels were created manually by the team and explains the implication |
|  | • Panel is accessible from the main navigation, not buried in a footer |
|  | • Panel language is tested for comprehension in Phase 3 usability sessions |

EPIC 4 — Bias Detection & Model Monitoring

These stories implement the monitoring and feedback mechanisms that allow the team to detect and respond to systematic model errors during Phase 3, as required by the project's responsible-by-design commitment.

| US-AI-09 — Prediction Logging |  |
| --- | --- |
| As a | the AI/Security Specialist |
| I want | log every model prediction with its full input feature vector and output |
| So that | I can review systematic errors during Phase 3 and adjust the model if needed |
| Acceptance Criteria | • Predictions table stores: timestamp, zone_id, input_features_json, predicted_label, confidence, top_features |
|  | • Weekly review during Phase 3: check if any zone is stuck on one label regardless of actual events |
|  | • If Woensel-Noord is labelled 'Calm' more than 90% of the time, the case is flagged for team review |
|  | • Logging adds no more than 50ms latency to the prediction cycle |

| US-AI-10 — User Feedback Button |  |
| --- | --- |
| As a | a user or the AI/Security Specialist |
| I want | collect simple thumbs-up / thumbs-down feedback on each mood label directly in the app |
| So that | the team has ground-truth signals from real users to validate and improve the model |
| Acceptance Criteria | • Button shows a thumbs-up / thumbs-down icon on each mood card; no account or personal data required |
|  | • Response is stored as: timestamp, zone_id, predicted_label, user_agrees (boolean) |
|  | • No IP address or identifying information is collected; GDPR compliant by design |
|  | • Feedback results are reviewed at the end of Phase 3 to inform potential model weight adjustments |

# Story Summary

Quick-reference table of all AI user stories and their epic assignment.

| Story ID | Title | Epic | Phase |
| --- | --- | --- | --- |
| US-AI-01 | Live Event Data Ingestion | Epic 1 | Phase 2 |
| US-AI-02 | Weather Feature Enrichment | Epic 1 | Phase 2 |
| US-AI-03 | PSV Match Status Feature | Epic 1 | Phase 2 |
| US-AI-04 | Mood Classifier Training | Epic 2 | Phase 2 |
| US-AI-05 | Feature Importance Extraction | Epic 2 | Phase 2 |
| US-AI-06 | Confidence Score Calculation | Epic 2 | Phase 2 |
| US-AI-07 | Per-Zone Mood Explanation | Epic 3 | Phase 3 |
| US-AI-08 | Transparency Panel Blind Spots | Epic 3 | Phase 3 |
| US-AI-09 | Prediction Logging | Epic 4 | Phase 3 |
| US-AI-10 | User Feedback Button | Epic 4 | Phase 3 |